# Developing a web application that enables students to contact easily each others and their teachers as well
# Waterfall
### 1 Analytics:
Requirements:
The app shall enable the user:
- to create his own account
- to create rooms and to be the admin
- to have friends
- to invite users or friends to join a room
- to post something
- to share posts
- to react on posts (comments and likes or dislikes)
- to make notices and events in every room (the admin)
- to make video calls or audio calls in which a board can be used easily to explain something.
Design requirements:
- the UI shall be as easy as possible to use
- simple and comprehensible icons and descriptions shall be used in UI
- UI shall work responsively in all devices and at least in google chrome and firefox as possible without frontend bugs.
- UI shall be in different languages
Front-end requirements:
- the code must be clean and well structured with up-to-date technologies
Back-end requierements:
- the code must be clean and work stably
### 2 Design phase:
- A UI design shall be given by designers using figma
- software developers chose technologies for front-end (javascript, react, Sass, GraphQl ...)
- software developers chose technologies for back-end (java, spring, mongoDB ...)
- the front-end shall not depend on back-end in the begining (using json server)
- there will be used github to track changes
- there will be used jira to track the projects issues, bugs, tasks.
- Design the data stuctured

### 3 Implementation:
- Complete the UI design
- implement the front-end
- server Tuning, make the database, make the server app
- Creation of an application with sending requests to the server

### 4 Testing
- Functionalities testing
- web usability testing
- Interface testing
- Website compatibility testing
- Security testing
- Web API testing
- back-end testing
- Database testings
- create unit tests
- create tasks of the found bugs in jira

### 5 Deployment
- Launching the server application
- deploy the web app to the internet

### 6 maintenance
- Create the repository in github with a Readme file.
- Assign tasks maintainly to software developers
- introducing and thinking about new functionalities

## Agile
### Sprint 1: create the web app design, choosing libraries and technologies
1-Requirements:
designers:
the UI shall:
- be easy to use
- contain simple icons and descriptions with different languages
- contain suitable colors
- contain a time lign for every user with a navigation bar to search for people and rooms also shall contain a friends bar where the user can chat with friends and find his rooms
Front-end developers:
up-to-date technologies shall be chosen and the code shall be clean and well structured
Back-end developers:
up-to-date technologies shall be chosen and the code shall be clean and well structured
### 2 Design:
Designers:
use figma to make the frame web app design.
Front-end developers:
Finding the most optimal layout method, and Designing the application structure with technologies that will be used.
Front-end developers:
Designing the structure of the server application
### 3 Implementation
Designers
complete all the basic app design (landing page, login page ...)
Front-end developers:
Layout (without executing functions) of the first screen of the application, and creation of accounts using json server
Back-end developers:
make the setup with first intialization code in java and spring
### 4 Testing
Designers:
testing the UX in figma
Front-end developers:
Testing the responsiveness of the created part of application
Back-end developers:
Testing the first intialization of backend
### 5 Maintainence
Deploying the web app in github and assigning tasks in jira
## Sprint 2: creation of rooms and making friends
### 1-Requirements:
Design:
the UI for the targeted functionalities shall be easy to use.
Front-end:
the code should be based on the earlier intialized one and as much as possible devided to small components
Backend:
the code and database should be well designed
### 2-Design:
Designers:
design the UI/UX in figma for the current targeted functionalities
Front-end developers:
think about how to implement (which algorithms, how to implement functions, ...)
Back-end developers:
Design the database and think and about the back-end code responsible for the current functionalities
### 3 Implementation
Front-end developers:
implement the UI design for the current functionalities
Back-end developers:
implement the currented functionalities
### 4-Testing
Designers:
Test and experience the interface in figma
Front-end developers:
test the responsiveness of the coded UI in different devices and browsers
Back-end developers:
Testing the database (creating and deleting data ...)
### 6 maintenance
Pushing changes constaintly changes to github and assign bugs to developes.
## Sprint 3: The interactions in rooms between participants
### 1 Requirements:
Design:
should be simple
Front-end:
should be impemented with clean code
Back-end:
should be impemented with clean code
### 2 Design
Designers:
design UI for the current functionality
Front-end developers:
think of algorithms and the implemention of the targeted functionality in the front-end side
Back-end developers:
think of algorithms and the implemention of the targeted functionality in the back-end side
### 3 Implementation
Front-end developers:
Implement the current functionality in the front-end side
Back-end developers:
Implement the current functionality in the front-end side
### 4 Testing
Front-end developers:
test the responsiveness and the check if the UI works as it was designed or not
back-end developers:
test the implementation of the current functionality in the backend side
### 5 Maintainence
## Pushing the changes in github and assign new bugs if they were found

## Sprint 4: Sharing posts and react on them
### 1 Requirements
Design:
should be simple
Front-end:
should be impemented with clean code
Back-end:
should be impemented with clean code
### 2 Design
Design:
design UI for the current functionality
Front-end developers:
think of algorithms and the implemention of the targeted functionality in the front-end side
Back-end developers:
think of algorithms and the implemention of the targeted functionality in the front-end side
### 3 Implementation:
Front-end developers:
Implement the current functionality in the front-end side
Бек-энд разработчикам:
Implement the current functionality in the back-end side
### 4 Testing:
Designers:
test the UX in figma
Front-end developers:
test the responsiveness and the check if the UI works as it was designed or not
Бек-энд разработчикам:
test the implementation of the current functionality in the backend side
### 5 Integration:
Integrate the front-end and back-end together without using json server
### 6 Поддержка
## Pushing the changes in github and assign new bugs if they were found