Introduction:
These tests are designed for the application when students can easily communicate with each others and with their teachers
List of tests:
Методом чёрного ящика:
- Creating accounts
- login to an account
- send friend invitation
- Create rooms
- Create posts
- invite friends to rooms
- messaging friends
- reacting on posts
- making calls in rooms
- search for users in search bar
Functionalities to be tested
All functionalities in the app
Testing methods that will be used :
black boxing testing
- Usability
- Configuration
- Unit tests
- Server load testing
- Stress testing
Suspension and restarting criterias
Suspension:
When any high-severity error occurs in any Black Box test.
Restarting:
An error has been fixed

Testing result:
The app is ready to be uploaded to the public
Testing aim:
Adjust the application to the level of convenient, stable and working, and find out bugs
Required environment:
Different devices with different resolution
The responsible for testing:
Tester – 2 guys
Vacancies and required training:
2 testers, experience not required
Test Schedule:
the begining: 04.01 — 04.21
Остальные: 04.22 — 05.10
Risks and contingencies:
Tester's equipment problems